PFUMA/INGCEBO — Direct Cash Requirements & Financial Request

Workstation Outlay, Software Engineering & TelOne In-Kind Contribution Model

Prepared by Team GRIWD  |  For TelOne Partnership & Ministry of ICT Approval  |  September 2026

A. Financial Model Overview: Direct Cash & TelOne In-Kind Services

This financial document establishes the precise cash outlay required to launch the PFUMA platform. Infrastructure services provided in-kind by TelOne (hosting, bandwidth, and messaging channels) are offset from direct cash requirements, leaving only developer workstations and software engineering deliverables.

1. In-Kind Services Provided by TelOne ($10,800 / Year Offset)

Data Center Hosting: 2× App Servers, Load Balancers, Primary + Replica MySQL Database (500GB SSD), and Redis caching node ($450/mo value).

Connectivity Transit: Dedicated IP transit and high-speed server bandwidth ($150/mo value).

Messaging APIs: TelOne Bulk SMS API and WhatsApp Business API for disease outbreak alerts ($300/mo value).

2. Workstation Outlay ($7,400 Cash Requirement)

iOS Development Workstation: Apple MacBook Pro 16" (M-Series Max / 64GB RAM / 1TB SSD) — required for iOS app builds, signing, and App Store distribution ($4,200).

Android Development Workstation: High-performance Workstation PC (Core i9 / RTX 5060 Dedicated 8GB GPU / 64GB RAM) — required for Android compilation and local testing ($3,200).

3. Software Engineering & Platform Services (Team GRIWD)

Core Platform Engineering (CAPEX): Flask backend refactoring, Docker containerization, DB replication setup, and Redis queue architecture ($18,000).

Registry Fusion & Admin Engine (CAPEX): Custom admin import tools for auto-verifying DVS vet licenses, ZRP badge rosters, and Registrar-General National IDs ($12,000).

Platform SLA Retainer (OPEX): 24/7 managed technical operations, database administration, security patch deployments, and 99.9% uptime SLA ($2,500/mo = $30,000/yr).

B. Itemized Budget Breakdown

1. Direct Cash Outlay (USD)

| Item / Module | Category | Upfront Cash | Annual / Recurring |
| --- | --- | --- | --- |
| iOS Workstation (MacBook Pro M-Max) | Workstation | $4,200 | — |
| Android Workstation (Core i9/RTX) | Workstation | $3,200 | — |
| Core Platform Engineering Deliverable | Software CAPEX | $18,000 | — |
| Registry Fusion & Admin Engine Deliverable | Software CAPEX | $12,000 | — |
| 24/7 SLA Managed Operations Retainer | Software OPEX | — | $30,000 / yr |
| Direct Cash Subtotals | Workstations + Software | $37,400 | $30,000 / yr |

2. TelOne In-Kind Infrastructure Contribution (No Cash Required)

| Service Module | TelOne Infrastructure Scope | Monthly Value | Annual Value |
| --- | --- | --- | --- |
| Data Center Hosting | 2× App Servers, Load Balancer, DB Replica, Redis | $450 / mo | $5,400 / yr |
| Connectivity Transit | Dedicated IP transit & server bandwidth | $150 / mo | $1,800 / yr |
| Messaging APIs | TelOne Bulk SMS API & WhatsApp Business API | $300 / mo | $3,600 / yr |
| Total In-Kind Value | Infrastructure Absorbed by TelOne | $900 / mo | $10,800 / yr |

• Upfront Cash Needed: $37,400 ($7,400 Workstations + $30,000 Software Engineering)
• Year 1 Ongoing Cash: $30,000 ($2,500/mo SLA Retainer)
• TelOne In-Kind Contribution: $10,800/yr (Hosting & Messaging Absorbed)

Workstation Capital Note: If software development fees ($30,000) are structured via equity alignment or revenue-sharing, the absolute minimum immediate cash required to begin platform development is $7,400 USD for workstations.

| Submitted by: | Approved by: |
| --- | --- |
| Arnold T Mapindu _______________ Adrianny Jaliele ________________ (PFUMA DEVELOPERS) | ___________________________________ General Manager, TelOne / Ministry of ICT |
| Date: _______________ | Date: _______________ |